# TalentAI

# RACI Matrix

Companion to the TalentAI Implementation Plan, BRD/FRD, and NFR Addendum. This is a full project-lifecycle RACI (initiation through closure); the Implementation Plan (§13) carries a shorter, delivery-cycle-only RACI for quick sprint-level reference — the two should be read together, not as duplicates.

Version 1.0

Prepared by: Business Analysis Team

Date: August 29, 2026

Status: Draft — For Stakeholder Review

# RACI Legend

R — Responsible: Performs the work.

A — Accountable: Owns the outcome and approves the work (only one per activity where possible).

C — Consulted: Provides input or expertise before/during the activity.

I — Informed: Kept updated on progress or outcome.

# TalentAI Recruitment Application — RACI Matrix

| Project Activity | Sponsor | Prod. Owner | Bus. Analyst | PM / Scrum Master | Sol. Architect | UI/UX | Developers | QA/Testers | DevOps | Compliance / DPO | HR Admin | Recruiter | Hiring Mgr |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Initiation | A | C | R | R | I | I | I | I | I | I | I | I | I |
| Requirements Gathering | I | A | R | C | C | C | I | I | I | C | C | C | C |
| Stakeholder Workshops | I | A | R | C | C | I | I | I | I | I | C | C | C |
| Process Mapping (AS-IS / TO-BE) | I | C | A/R | C | C | I | I | I | I | I | C | C | C |
| Scope Definition | A | R | R | C | C | I | I | I | I | C | I | I | I |
| User Story Creation | I | A | R | C | C | I | I | I | I | I | C | C | C |
| Backlog Prioritization | I | A | R | C | C | I | I | I | I | I | C | C | C |
| UI/UX Design | I | C | C | I | C | A/R | C | I | I | I | C | C | I |
| Solution Design | I | C | C | I | A/R | C | C | I | I | C | I | I | I |
| Database Design | I | I | C | I | A | I | R | I | I | C | I | I | I |
| Application Development | I | I | C | C | C | C | A/R | I | I | I | I | I | I |
| AI & Third-Party Integrations | I | C | C | I | A | I | R | C | C | C | I | I | I |
| Unit Testing | I | I | I | I | C | I | R | A | I | I | I | I | I |
| System Integration Testing | I | I | C | C | C | I | R | A | I | I | I | I | I |
| User Acceptance Testing | I | A | R | C | I | I | C | C | I | C | R | R | R |
| Defect Resolution | I | I | C | C | C | I | A/R | C | I | I | I | I | I |
| Deployment Planning | I | C | I | A | C | I | C | C | R | C | I | I | I |
| Production Deployment | I | I | I | A | C | I | C | I | R | I | I | I | I |
| User Training | I | C | A/R | C | I | C | I | I | I | I | R | R | I |
| Go-Live Support | I | C | C | A | C | I | R | R | R | C | C | C | I |
| Project Closure | A | C | R | R | I | I | I | I | I | C | I | I | I |

Note: "AI Resume Parsing Integration" and "Third-Party Integrations" were merged into a single "AI & Third-Party Integrations" row — both carried identical RACI assignments in the original draft. A Compliance / Data Privacy Officer column has been added and populated on activities where AI governance, consent, or data-privacy sign-off applies (Requirements Gathering, Scope Definition, Solution/Database Design, AI & Third-Party Integrations, UAT, Deployment Planning, Go-Live Support, Project Closure), consistent with the Compliance role's responsibilities defined in the BRD stakeholder table (§3) and the AI governance requirements in the NFR Addendum.

# Key Role Responsibilities

| Role | Primary Responsibilities |
| --- | --- |
| Project Sponsor | Provides funding, strategic direction, approves major decisions and project closure. |
| Product Owner | Owns the product vision, prioritizes the backlog, approves requirements, and accepts completed features. |
| Business Analyst | Elicits and documents requirements, creates user stories and acceptance criteria, facilitates workshops, supports UAT, and manages requirement traceability. |
| Project Manager / Scrum Master | Manages project delivery, sprint planning, risks, issues, timelines, and team coordination. |
| Solution Architect | Defines the technical architecture, integration approach, and technology standards. |
| UI/UX Designer | Designs wireframes, user journeys, prototypes, and ensures usability and accessibility. |
| Developers | Build application features, implement integrations, fix defects, and support deployments. |
| QA / Testers | Prepare test cases, execute testing, log defects, perform regression and UAT support. |
| DevOps Engineer | Manages CI/CD pipelines, deployment, cloud infrastructure, monitoring, and production support. |
| Compliance / Data Privacy Officer | Owns AI governance oversight — bias/fairness audit review, DPIA sign-off, consent and data-retention policy validation. |
| HR Administrator | Configures recruitment workflows, manages users, participates in UAT, and supports business process validation. |
| Recruiter | Creates jobs, manages candidates, validates recruitment workflows, and participates in UAT. |
| Hiring Manager | Reviews candidates, provides interview feedback, approves offers, and validates hiring workflows. |

This RACI matrix defines ownership and involvement across the full project lifecycle and is suitable for inclusion in project governance documentation or stakeholder presentations.